## Slide 1: Ims Personal project
QA Consulting
Alexander Walker

## Slide 2: Ims Starter
Introduction and familiarisation with the specification
Consultant journey
Continuous integration
Testing
Demonstration
Spring review
Spring retrospective
Conclusion
Q&A

## Slide 3: Introduction and Specification
Inventory Management System
User wants an application that may have access to three sections:
  Customers, items, and orders
CRUD
  Create, read, update, and delete
Cost of a single order
Add and delete items from orders

## Slide 4: Consultant Journey
Professional skills, employability and communication
GitHub – Source Code Management
MySQL – Database managemnt system
GCP - Cloud fundamentals
Markdown – Text editing
JAVA Beginner and Intermediate – Backend programming
Maven – Build Tool
JUnit Testing – Unit Testing
SonarQube – Refactoring
Agile fundamentals including Scrum
JIRA – Project management / Kanban Board
Git – Version contol

## Slide 5: Continuous integration
Kanban board – JIRA
Git – Version control
GitHub – Source code management
JAVA – back-end programming
Maven – build tool
JUnit – Testing

## Slide 6: JIRA
The use of Epics, user stories and tasks
Story points were implemented throughout all user stories.
MoSCoW prioritization was used through JIRA prioritization.
Setting up smart commits with GitHub in preparation for coding.

## Slide 7: JIRA

## Slide 12: Git & GitHub
Forked IMS
The Clone to local machine
Implementing the feature branch model
  Branches include:
  Master
  Development
  Feature - Items
  Feature - Orders
  Feature - Testing
  Feature - Refactoring
  Feature - Project Management

## Slide 13: Git & GitHub

## Slide 17: Testing

## Slide 18: Testing

## Slide 19: Testing

## Slide 20: Testing

## Slide 21: Testing

## Slide 22: Demonstration

## Slide 23: Sprint review – what was completed
  Codebase:
  Add a customer to the system
  View all customers in the system
  Update a customer in the system
  Delete a customer in the system
  Add an item to the system
  View all items in the system
  Update an item in the system
  CRUD functionality connections to a MySQL database via JDBC.
  Delete an item in the system
  Create an order in the system
  View all orders in the system
  Delete an order in the system
  Add an item to an order
  Calculate a cost for an order
  Delete an item in an order
  Sensible package structure

## Slide 24: Sprint review – what was completed
  Testing:
  Testing up to 85.7% coverage
  SonarQube and refactoring
  Continuous Integration:
  Git repository using the feature branch model
  Fat jar application
  Repository and Documentation:
  Successful JIRA board implementing smart commits
  Working .gititgore
  An updated README.md
  Risk assessment
  x2 ERD diagram and x1 UML diagram

## Slide 25: Sprint Review – left behind
Missing
  feature-<concept> naming convention
  GCP connection.
  100% test coverage.
  SQL error replaced with a user friendly error.
  Email and phones to the customer.
  Descriptions for the items.

## Slide 26: Sprint retrospective – what went well
JIRA board
UML, ERD diagram and Risk Assessment
Git was successful
The IMS application was successful
Time management

## Slide 27: Sprint retrospective – what could be improved
Improvements
  Understanding Git further Indepth
  Understanding JAVA further Indepth through OOP and SOLID principals.
  Increased continuous integration through smaller TDD
  The IMS application could be neater
  The IMS application could include error statements
  Removing the Order-Items classes completely

## Slide 28: Conclusion
IMS specification
Consultant Journey - Great start to digital consultancy and building my first application
CI - Skills in various technologies have vastly increased over the project
Testing
Demonstration
Spring Review and Retrospective
Ive really enjoyed it, being independent and working through the requirements
Looking forward to starting salesforce next week

## Slide 29: Thank you for Listening